WEBSITE DEVELOPMENT PROPOSAL

Business / Portfolio Website

| Prepared For | [Client Name] |
| --- | --- |
| Prepared By | [Your Name] |
| Date | 14 March 2026 |
| Valid Until | 30 days from date of issue |

# 1. Introduction

Thank you for giving me the opportunity to submit this proposal. I am excited to work with you on building a professional and impactful online presence for your business.

This proposal outlines the scope of work, deliverables, timeline, and terms for the development of your Business / Portfolio website. My goal is to create a clean, modern, and functional website that effectively represents your brand and engages your visitors.

# 2. Understanding Your Needs

Based on our discussion, here is my understanding of what you are looking for:

- A professional website to showcase your business or portfolio online

- A clean, modern design that reflects your brand identity

- Easy-to-navigate layout for visitors

- Mobile-friendly and responsive design across all devices

- Fast loading speed and optimized performance

# 3. Scope of Work

The following deliverables are included in this project:

| Deliverable | Description |
| --- | --- |
| Homepage | Engaging landing page with hero section, services overview, and call-to-action |
| About Page | Your story, mission, and introduction to build trust with visitors |
| Portfolio / Services | Showcase of your work or services with descriptions and visuals |
| Contact Page | Contact form, email, and social media links |
| Responsive Design | Fully optimized for desktop, tablet, and mobile devices |
| Basic SEO Setup | Meta titles, descriptions, and proper heading structure |
| Revisions | Up to 2 rounds of revisions based on your feedback |

# 4. Proposed Timeline

The following is an estimated project timeline. Final dates will be confirmed after our kickoff meeting.

| # | Phase | Duration |
| --- | --- | --- |
| 1 | Project Kickoff & Requirement Gathering | 2–3 days |
| 2 | Wireframe & Design Mockup | 3–5 days |
| 3 | Development & Content Integration | 7–10 days |
| 4 | Review & Revisions | 3–5 days |
| 5 | Testing & Final Delivery | 2–3 days |

Estimated total project duration: 3–4 weeks

# 5. Investment

The pricing for this project will be finalized after a detailed discussion of your specific requirements and expectations. I am happy to work within your budget and can suggest a phased approach if needed.

Payment Terms (subject to agreement):

- 50% advance payment to begin the project

- 50% upon project completion and your final approval

Note: Hosting, domain registration, and third-party plugin costs (if any) are not included and will be billed separately.

# 6. Why Work With Me

I understand that this may be one of your first investments in building an online presence, and I take that responsibility seriously. Here is what you can expect:

- Clear and consistent communication throughout the project

- A dedicated focus on your goals and requirements

- Willingness to explain every step of the process

- Commitment to delivering quality work on time

- Post-delivery support for any minor fixes or questions

# 7. Terms & Conditions

Client Responsibilities:

- Provide all content (text, images, logo) in a timely manner

- Give clear and consolidated feedback during revision rounds

- Timely responses to keep the project on track

Out of Scope:

- E-commerce functionality (can be quoted separately)

- Ongoing website maintenance (can be discussed as a retainer)

- Custom web application development

# 8. Next Steps

I would love to move forward and start building something great for you! Here is how we can get started:

- Review this proposal and let me know if you have any questions

- Schedule a short call or meeting to finalize the scope and pricing

- Sign off on the agreed scope and make the advance payment to begin

I look forward to working with you and creating a website that truly represents your vision.

Warm regards,

[Your Name]

[Your Email] | [Your Phone] | [Your Website/Portfolio]